# Project Sign-Off & Team Performance Summary

# Project Details

Project name: 14-Telstra-muru-D - Team 2

Prepared by (PM): Sean Danailoff

Date: 15/08/26

Team: Sean Danailoff (Project Manager), Ziggy Debrincat (UX / BA), Sahil Khan (Dev1), Senglong Te (Dev2)

Team presentation video: 14 - Telstra-muru-D - Team 2 - A1_T2_Team_Presentation.mp4

# Project Summary

The team delivered a styled login page leading into a live team page, built on the RMIT Garage boilerplate (Using Next.js, TypeScript and Firebase). The team page shows each member’s photo, name, role and a short description; it updates in real time using Firestore, with account creation and photo upload. All work was completed using a feature branch workflow with pull requests all being reviewed and eventually merged by the PM, the application is now deployed and publicly available. All nine tasks on the planner were completed, and the final scope was delivered; however, the team ran approximately one hour over the allocated budget. This was mainly due to the changing team environment and deployment configuration taking longer than anticipated.

# Overall Team Reflection

What went well: Feedback was two – way and constant, meaning work was always reviewed and revised before being signed off, not after. We finished the sprint without needing to cram at the last minute, despite losing a team member early and one of our developers being replaced mid sprint by a developer from another group. The team absorbed the five person workload without missing the deadline and remained in constant contact throughout, having multiple meetings to ensure that no one was stuck on a task for too long.

What to improve next time: Our biggest improvement would be where communication lived. Most feedback and discussion happened in meetings and other channels (such as Discord) rather than in the Planner card notes, therefore the board doesn’t fully reflect the amount of feedback and communication that there was for each task. The conversations did happen, and the work was completed, but the evidence was in the wrong place, and the board is what is assessed. Next sprint we will treat the card notes as the single source of truth, and if we do provide feedback elsewhere, we will also paste it into the task notes. We will also tighten the review chain. We agreed that the PM would review and merge pull requests, which covered sign-off but meant developers did not always test each other's work and the PM had to step in. Dev 1 should build and Dev 2 should test (and visa – versa) before passing onto the PM for the final review. Finally, we would settle deployment configuration earlier; two deployment services were running at one stage, which caused confusion over which URL reflected the current build.

Team Members individual git repos for Task 1
Sahil Khan : https://github.com/sahil-k01/capstone-project 
Sean Danailoff : https://github.com/seandanailoff/capstone-boilerplate 
Senglong Te : https://github.com/gnol-123/ProgProj-1 
Ziggy Debrincat : https://github.com/Ziggyjd/Boilerplate-repo--S4135254

# PM Sign-Off

Signed: Sean Danailoff

Date: 15/08/26